PROJECT PROPOSAL

Consequence Management (CM) Repository System

A Centralized, Auditable Repository for Employee Consequence Management Documentation, Integrated with SAP SuccessFactors

Prepared for: HR Leadership, IT Management & Business Stakeholders

Prepared by: Enterprise Solutions & Business Analysis Team

Document Status: Draft for Review

Date: July 2026

Table of Contents

1. Executive Summary	4

2. Background	4

3. Problem Statement	4

4. Business Objectives	5

5. Proposed Solution	6

Core User Story	6

Solution Highlights	6

6. Functional Requirements	6

6.1 SAP SuccessFactors Integration	6

6.2 Document Metadata	7

6.3 Document Naming Convention	7

6.4 CM Types	8

6.5 Status Logic	8

6.6 Authentication & Authorization	8

6.7 System Pages	8

6.8 Search & Filtering	10

6.9 Logging & Audit Trail	10

7. Non-Functional Requirements	11

7.1 Security	11

7.2 Performance	11

7.3 Scalability	11

7.4 Availability	11

7.5 Backup & Recovery	11

8. System Architecture	11

Logical Architecture Flow	12

Integration Flow: Upload with SuccessFactors Lookup	12

9. Database Design	12

Core Entities	12

Key Relationships	13

10. UI Module Descriptions	13

11. Security Considerations	14

12. SAP SuccessFactors Integration (Detail)	14

Integration Scope	14

13. Reporting & Analytics	15

14. Risks & Assumptions	15

Risks	15

Assumptions	15

15. Future Enhancements	16

15.1 Editing After Upload	16

15.2 Approval Workflow	16

15.3 Other Enhancements	17

16. Conclusion	17

# 1. Executive Summary

Consequence Management (CM) documentation — written warnings, verbal warning records, and final warnings — currently lives across email inboxes, shared network drives, and physical files. This fragmentation creates real business risk: documents are hard to retrieve, there is no consistent audit trail, expired CMs go unnoticed, and HR has limited visibility into an employee's disciplinary history at the moment it matters most.

This proposal recommends the development of a secure, web-based CM Repository System that centralizes the storage, retrieval, and lifecycle management of CM documents, with deep integration into SAP SuccessFactors for employee data. The system is deliberately scoped as a repository and tracking tool rather than a full disciplinary case-management platform — it digitizes and organizes CM records that already exist within HR's process, rather than replacing that process.

Core capabilities include OAuth 2.0-secured access, automatic document identifier generation, automatic expiry calculation based on a configurable validity period, employee-linked search, role-based authorization, and a comprehensive audit trail. The recommended architecture (React/Next.js front end, ASP.NET Core Web API, PostgreSQL, and cloud object storage) is designed for enterprise scalability, security, and maintainability.

Approval of this proposal will enable HR to move from ad-hoc, high-risk document handling to a governed, auditable, and searchable system of record — reducing administrative effort, improving compliance posture, and giving people managers timely, accurate visibility into CM status.

# 2. Background

Consequence Management is a routine but sensitive part of the employee relations lifecycle. When an employee's conduct or performance falls short of expectations, HR and line managers issue a CM document — a verbal warning record, written warning, or final warning — that becomes part of the employee's disciplinary history for a defined validity period.

Today, these documents are typically created in a word processor, emailed for approval, and then filed manually — often in a personal email folder, a shared drive with inconsistent folder structures, or a physical file. There is no single, authoritative place to confirm whether an employee currently has an active CM, when it was issued, or when it expires.

As the organization grows, the volume of CM documentation grows with it, and the operational and compliance risk of an undisciplined filing approach grows accordingly. A purpose-built repository, integrated with the systems HR already uses for core employee data, addresses this risk directly.

# 3. Problem Statement

Consultation with HR stakeholders surfaced a consistent set of pain points with the current, manual approach to CM documentation:

| Issue | Operational Impact |
| --- | --- |
| Difficult document retrieval | Managers and HR spend disproportionate time locating a specific CM when it is needed for a review or dispute. |
| No centralized repository | Documents are scattered across email, shared drives, and physical files with no single source of truth. |
| Lack of audit trail | There is no reliable record of who uploaded, edited, viewed, or deleted a document, or when. |
| Expired CMs remaining unnoticed | Warnings that should no longer be in effect are still treated as active because no one tracked the expiry date. |
| Manual tracking of expiry dates | Expiry is calculated and monitored by hand, which does not scale and is error-prone. |
| Duplicate document naming | Inconsistent or duplicate file names make documents hard to distinguish and increase the risk of referencing the wrong record. |
| Difficulty searching employee records | There is no efficient way to search CM history by employee name or ID. |
| Inconsistent storage standards | Different departments store CM documents differently, undermining consistency and governance. |
| Limited visibility into disciplinary history | Decision-makers cannot easily see an employee's full CM history when it is relevant to a new decision. |

Left unaddressed, these gaps expose the organization to compliance risk, inconsistent disciplinary decisions, and reputational and legal exposure in the event of a dispute.

# 4. Business Objectives

The proposed CM Repository System is designed to meet the following objectives:

- Centralize all CM documents in a single, secure repository

- Integrate with SAP SuccessFactors so employee data is authoritative and current

- Automatically generate unique, standardized document identifiers

- Automatically calculate CM expiry dates from a user-specified validity period

- Improve document traceability through consistent naming and metadata

- Simplify searching by employee name or employee ID

- Maintain comprehensive audit logs of all document and user activity

- Improve compliance with internal HR policy and external regulatory expectations

- Reduce administrative effort associated with manual filing and tracking

- Improve the accuracy and consistency of CM records

# 5. Proposed Solution

The CM Repository System is a secure, web-based application purpose-built to store, manage, and track employee CM documents. It is intentionally scoped as a repository and lifecycle-tracking tool — not a full disciplinary case-management or workflow platform — so that it can be delivered quickly, integrate cleanly with SAP SuccessFactors, and remain simple to maintain.

## Core User Story

As an authorized user, I want to upload Consequence Management documents linked to an employee's SAP SuccessFactors record. I want to specify the document's validity period in months so it automatically expires after the selected duration. I also want to search records using employee name or employee ID and, where possible, view the employee's CM documents directly from SAP SuccessFactors.

This single story anchors the system's core workflow: an authorized HR user (or delegated manager, subject to role-based permissions) uploads a CM document, links it to an employee record sourced from SAP SuccessFactors, specifies how many months the document remains valid, and can later find that document — or any other employee's CM history — through name or ID search.

## Solution Highlights

- OAuth 2.0-based authentication with role-based authorization

- Auto-population of Employee ID and Employee Name from SAP SuccessFactors

- Auto-generated, collision-free document identifiers following a standardized naming convention

- Automatic expiry calculation and status transition (Active / Expired)

- Dashboard-driven search, filter, and sort across all CM records

- Single and bulk upload, including drag-and-drop and a rich text editor for manually composed letters

- Full audit logging of logins, uploads, edits, downloads, and deletions

# 6. Functional Requirements

## 6.1 SAP SuccessFactors Integration

The system integrates with SAP SuccessFactors as the authoritative source of employee master data. Rather than requiring users to manually type employee details — a common source of naming inconsistency and data-entry error — the application queries SuccessFactors and auto-populates the following fields whenever a user selects an employee:

- Employee ID

- Employee Name

Where the SuccessFactors API and licensing model permit, the system should also surface a link or embedded view that allows a user to view an employee's CM documents directly from within their SuccessFactors profile, reducing the need to switch systems during routine HR reviews.

Assumption: Integration will use SAP SuccessFactors' standard OData API (or SFAPI where OData coverage is insufficient) under an existing enterprise SuccessFactors license. Availability of an "embedded view" inside the SuccessFactors profile itself depends on SuccessFactors' extensibility options (e.g., SAP Extension Suite) and will need to be validated with the SuccessFactors administrator during technical design.

## 6.2 Document Metadata

Every CM document carries a consistent metadata set, grouped by how the value is produced:

| Category | Field | Description |
| --- | --- | --- |
| Auto-generated | Document ID | Unique identifier generated per the naming convention (Section 6.3). |
| Auto-generated | Employee ID | Pulled from SAP SuccessFactors upon employee selection. |
| Auto-generated | Employee Name | Pulled from SAP SuccessFactors upon employee selection. |
| Auto-generated | Status | Calculated as Active or Expired based on the expiry date. |
| User-entered | CM Type | Written Warning, Verbal Warning, or Final Warning. |
| User-entered | Valid Period (Months) | The number of months the CM remains active from the date issued. |
| User-entered | Date Issued | The date the CM was formally issued; defaults to current date/time. |
| Calculated | Expiry Date | Date Issued plus Valid Period (Months). |

## 6.3 Document Naming Convention

To eliminate duplicate and inconsistent file names, every document uploaded to the repository is automatically renamed according to a fixed convention:

CM-{EmployeeInitials}{EmployeeID}-{MMYY}{Sequence}

Example:  CM-JD12345-0526001

| Rule | Detail |
| --- | --- |
| Prefix | Always "CM" |
| Employee Initials | Derived from the employee's SuccessFactors name |
| Employee ID | Pulled from SuccessFactors |
| Date Segment | Current month and year in MMYY format |
| Sequence | Monthly sequence number, unique within the month |
| Reset Behavior | Sequence resets to 001 at the start of each calendar month |
| Uniqueness | No duplicate sequence number may exist within the same month |

The sequence number should be generated by the backend inside a database transaction (e.g., a per-month counter row with row-level locking, or a database sequence keyed by month) to guarantee uniqueness under concurrent uploads.

## 6.4 CM Types

The system supports three CM types, configured as a maintainable lookup rather than a hard-coded list so that future types can be added without a code change:

- Written Warning

- Verbal Warning

- Final Warning

## 6.5 Status Logic

Document status is never set manually — it is always derived from the expiry date, which removes a manual tracking burden and ensures the dashboard is always accurate:

| Status | Condition | Display Treatment |
| --- | --- | --- |
| Active | Current date is on or before the Expiry Date | Bright Red |
| Expired | Current date is after the Expiry Date | Bright Green |

Assumption: The color convention specified in the requirements (Active = Bright Red, Expired = Bright Green) is unconventional relative to typical status-color patterns (where red usually signals a problem and green signals "clear"). It is carried through as specified; the visual design phase should confirm this is intentional and consider adding a status icon or label alongside color to support colorblind accessibility (WCAG 1.4.1).

A scheduled backend job (e.g., a nightly job, or a computed status evaluated at query time) recalculates status so that a CM transitions from Active to Expired automatically the moment its expiry date passes, without requiring any user action.

## 6.6 Authentication & Authorization

Access is secured using OAuth 2.0. Recommendations:

- Secure Authentication: OAuth 2.0 Authorization Code flow with PKCE, issued and validated by an identity provider (e.g., Azure AD / Entra ID, given the SAP/enterprise context).

- Session Management: short-lived access tokens with refresh tokens, secure/HTTP-only cookies for browser sessions, and configurable idle-timeout and absolute-timeout policies.

- Role-Based Authorization: at minimum, Administrator, HR Reviewer/Uploader, and Read-Only/Manager roles, each scoped to specific actions (upload, edit, delete, view) and, where required, to a specific department.

- Future SSO Support: the OAuth 2.0 foundation allows the organization's existing corporate identity provider to be added as a federated SSO source with minimal rework, avoiding a second credential store.

## 6.7 System Pages

### Register Page

A basic registration page for provisioning new internal users, applicable primarily where self-service account creation is required. In most enterprise deployments this page will be unnecessary, since accounts will instead be provisioned centrally through the identity provider and mapped to a role in the CM system.

### Login Page

A secure OAuth 2.0 login page that redirects to the organization's identity provider, with clear error handling for expired sessions, denied access, and account lockout scenarios.

### Home Dashboard

The dashboard is the primary working surface of the system and displays Active CM documents by default. Each row displays:

- Document Name

- Employee Name

- Employee ID

- Document ID

- CM Type

- Status

- Date Issued

- Expiry Date

Additional dashboard capabilities:

- Terminated employees are highlighted in red across the row, distinct from the Active/Expired status color, so a reviewer immediately notices when a CM belongs to someone no longer employed.

- Default sort order is Date Issued, descending (most recent first).

- Search by Employee Name and by Employee ID.

- Filter by Active and by Expired.

- Sort by any displayed column.

Each record exposes a context menu with:

- Edit (optional, subject to the editing policy in Section 15)

- Delete (subject to role-based permission and captured in the audit log)

- Download

### Upload CM Module

Supports both single and multiple document uploads through three input methods:

- Drag and drop

- File picker

- Rich text editor, for composing a CM letter directly in the application rather than uploading an external file

### Upload Workflow

- Users may add more files at any point using a "+" control

- The system attempts asynchronous metadata extraction from each uploaded file (e.g., parsing a recognizable letter template for employee name, date, or CM type)

- Files are processed and displayed in upload order

- Detected metadata is auto-populated into the form

- Users can review and edit any auto-populated value before saving

Assumption: Automated metadata extraction assumes CM letters follow a reasonably consistent internal template. Extraction should be treated as a convenience layer that pre-fills the form, never as an authoritative source — the user-entered/edited values are what is persisted.

### Upload Form Fields

The upload form captures:

- CM Type

- Valid Period (Months)

- Employee ID

- Date Issued

The Employee ID field specifically:

- Supports type-ahead search

- Displays employees alphabetically by default

- Surfaces recently selected employees for quick re-entry

- Allows manual entry as a fallback if an employee cannot be found via search

- Can optionally be restricted to the uploading administrator's department, configurable per role

Date Issued defaults to the current date/time but remains editable, to support backfilling historical CM documents during migration or late entry.

## 6.8 Search & Filtering

Search and filtering are available consistently across the dashboard and any employee-scoped view:

- Search by Employee Name

- Search by Employee ID

- Filter by Active

- Filter by Expired

- Sort by Date Issued, Employee Name, Employee ID, CM Type, or Expiry Date

## 6.9 Logging & Audit Trail

A detailed, immutable audit log underpins compliance and dispute resolution. At minimum, the system records:

- User logins (successful and failed)

- Device / node information (IP address, user agent)

- User name and email

- Document uploads

- Document edits

- Downloads

- Deletions

- Reviewer actions

- Approval actions, if an approval workflow is implemented (Section 15.2)

Audit records should be append-only (writes only, no update/delete from the application layer) and retained per the organization's records-retention policy.

# 7. Non-Functional Requirements

## 7.1 Security

- OAuth 2.0 authentication with PKCE

- Role-based access control (RBAC) enforced at the API layer, not just the UI

- Encryption in transit (TLS 1.2+) and at rest (AES-256) for stored documents and database contents

- Secure, access-controlled file storage with signed, time-limited download URLs

- Comprehensive audit logging, as detailed in Section 6.9

## 7.2 Performance

- Sub-second response for typical dashboard search and filter operations against expected record volumes

- Support for large file uploads via chunked/multipart upload

- Support for multiple concurrent users without degraded performance, including concurrent uploads in the same month (naming-sequence contention handled per Section 6.3)

## 7.3 Scalability

The system should scale horizontally at both the API and storage layers to accommodate organizational growth in headcount, document volume, and concurrent usage, without architectural rework.

## 7.4 Availability

The system should target high availability appropriate to an HR system of record (e.g., 99.9% uptime), with redundant application instances and managed database failover.

## 7.5 Backup & Recovery

Automatic, regular backups of both the database and document storage, with a defined recovery point objective (RPO) and recovery time objective (RTO), and periodic restore testing.

# 8. System Architecture

The recommended architecture favors a conventional, well-supported enterprise stack that most engineering teams can maintain without specialized skills, and that integrates cleanly with SAP SuccessFactors and enterprise identity providers.

| Layer | Recommendation |
| --- | --- |
| Frontend | React with Next.js |
| Backend | ASP.NET Core Web API |
| Database | PostgreSQL |
| Authentication | OAuth 2.0 (enterprise identity provider) |
| Document Storage | Azure Blob Storage or AWS S3 |
| Deployment | Docker containers orchestrated with Kubernetes |

## Logical Architecture Flow

| Browser (React/Next.js) | → | API Gateway | → | ASP.NET Core Web API | → | PostgreSQL + Blob Storage |
| --- | --- | --- | --- | --- | --- | --- |

The Web API layer is the single point of integration with SAP SuccessFactors (employee data) and the identity provider (authentication), so that credentials and integration logic are never exposed to the browser.

## Integration Flow: Upload with SuccessFactors Lookup

| User selects employee | → | API queries SuccessFactors | → | Employee data auto-filled | → | User completes form | → | Document + metadata saved |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Assumption: The specific identity provider, and whether Kubernetes is already used elsewhere in the organization's infrastructure, should be confirmed during technical design; the architecture above is presented as a sound enterprise default rather than a fixed requirement.

# 9. Database Design

The data model separates identity/authorization concerns from CM document content, and keeps employee data thin (an SF-synchronized cache) rather than duplicating SuccessFactors as a system of record.

## Core Entities

| Entity | Purpose |
| --- | --- |
| Users | Internal application accounts (HR reviewers, uploaders, administrators) linked to the identity provider. |
| Roles | Named permission sets (Administrator, HR Reviewer, Manager/Read-Only) assigned to Users. |
| Employees | A locally cached, periodically synchronized subset of SAP SuccessFactors employee data (ID, name, department, employment status). |
| Departments | Organizational unit reference data, used for department-scoped access restrictions. |
| CM Documents | The core record: metadata, file reference, CM type, dates, status, and links to Employee and Document Type. |
| Document Types | Lookup table for CM Type values (Written Warning, Verbal Warning, Final Warning), extensible without code changes. |
| Upload Sessions | Tracks a batch/multi-file upload event, grouping the individual CM Documents created within it. |
| Audit Logs | Append-only record of user and document activity across the system. |

## Key Relationships

- A User has one Role (or a small set of Roles), which determines permitted actions.

- A User optionally belongs to a Department, used to scope Employee ID search when department-restriction is enabled.

- An Employee belongs to a Department and is the source-of-truth link back to SAP SuccessFactors via Employee ID.

- A CM Document belongs to exactly one Employee, references one Document Type, and optionally belongs to one Upload Session.

- An Upload Session is created by one User and can contain many CM Documents.

- An Audit Log entry references a User and, where applicable, a CM Document, capturing the action performed.

Employee ID uniqueness, department foreign keys, and a per-month sequence counter (Section 6.3) should be enforced at the database level, not only in application code, to guarantee data integrity under concurrent access.

# 10. UI Module Descriptions

This section summarizes each screen described functionally in Section 6.7, for quick reference during design and QA.

| Screen | Primary Purpose | Key Elements |
| --- | --- | --- |
| Register | Provision new internal accounts, if self-service registration is enabled | Name, email, department, role request |
| Login | Authenticate via OAuth 2.0 | Redirect to identity provider, error/lockout handling |
| Home Dashboard | Primary working view of all CM records | Record table, search, filters, sort, context menu, terminated-employee highlighting |
| Upload CM | Create new CM document(s) | Drag/drop, file picker, rich text editor, metadata form, SuccessFactors employee lookup |

# 11. Security Considerations

Because CM documents contain sensitive personal and employment data, security is treated as a first-class requirement rather than an add-on:

- OAuth 2.0 with PKCE for all interactive sessions; no application-managed passwords for the standard user base.

- RBAC enforced server-side on every API endpoint, including document download URLs, not just hidden in the UI.

- Encryption in transit (TLS 1.2+) and at rest for both the database and document storage.

- Signed, short-lived URLs for document download rather than permanent public links.

- Department-level data scoping for uploaders where enabled, preventing cross-department access to CM records.

- Full audit trail (Section 6.9), append-only, to support internal investigations and external compliance requests.

- Regular access reviews to confirm role assignments remain appropriate as staff change roles or leave the organization.

# 12. SAP SuccessFactors Integration (Detail)

SAP SuccessFactors integration is central to the system's value proposition: it removes manual employee data entry and keeps CM records anchored to a single authoritative employee identity.

## Integration Scope

- Read employee master data (Employee ID, Employee Name, Department, employment status) to auto-populate the upload form and the dashboard.

- Periodic synchronization of the local Employees cache (e.g., nightly, or near-real-time via webhook/event if SuccessFactors' event framework is available) to keep names, departments, and employment status current.

- Employment status sync specifically supports the "highlight terminated employees in red" dashboard requirement (Section 6.7).

- Where technically and contractually feasible, expose CM record visibility from within the employee's SuccessFactors profile, via a linked/embedded view.

Assumption: The exact integration mechanism (OData API, SFAPI, or SAP Extension Suite for an embedded profile view) and the refresh cadence for the Employees cache should be confirmed with the SuccessFactors technical owner, as these depend on the organization's specific SuccessFactors licensing and configuration.

# 13. Reporting & Analytics

The following reports are recommended for HR and management visibility. All reports should respect the same role-based and department-based access restrictions as the dashboard.

| Report | Purpose |
| --- | --- |
| Active CMs | All currently active CM documents, organization-wide or by department. |
| Expired CMs | Historical record of CMs that have passed their expiry date. |
| CMs by Type | Breakdown of CM volume by Written / Verbal / Final Warning. |
| CMs by Department | Distribution of CM activity across departments, useful for identifying hotspots. |
| Documents Uploaded by User | Uploader-level activity, supporting workload review and audit. |
| Expiring Soon | CMs approaching expiry within a configurable window (e.g., 30 days), to support timely review. |
| Monthly Upload Trends | Volume of CM uploads over time, for trend analysis. |

# 14. Risks & Assumptions

## Risks

| Risk | Mitigation |
| --- | --- |
| SuccessFactors API access or licensing does not support the desired level of integration (e.g., embedded profile view) | Confirm integration scope and licensing early in technical design; fall back to a deep link into the CM system rather than a fully embedded view if necessary. |
| Concurrent uploads create duplicate monthly sequence numbers | Enforce sequence generation via a database-level transaction or sequence object, not application-layer logic alone. |
| Automated metadata extraction misreads a document | Treat extraction as a pre-fill convenience only; require user confirmation before saving. |
| Sensitive CM data exposed through over-broad role permissions | Implement least-privilege RBAC and periodic access reviews. |
| Adoption resistance from users accustomed to email/shared-drive filing | Provide a straightforward upload workflow, historical backfill support (editable Date Issued), and clear communication of the compliance benefit. |

## Assumptions

- The organization has an existing enterprise SAP SuccessFactors instance with API access available for integration.

- An enterprise identity provider (e.g., Azure AD / Entra ID) is available to serve as the OAuth 2.0 authorization server.

- CM document volume and concurrent user counts fall within typical mid-to-large enterprise HR system ranges; specific capacity targets should be confirmed with stakeholders.

- Records-retention requirements for audit logs and expired CM documents will be provided by HR/Legal and are not yet defined in the source requirements.

# 15. Future Enhancements

## 15.1 Editing After Upload

Whether an uploaded CM document should remain editable is an open policy question with tradeoffs on both sides:

| Allow Editing | Restrict Editing |
| --- | --- |
| Enables correction of genuine data-entry errors (e.g., wrong Valid Period) without deleting and re-uploading. | Preserves the integrity of the record as originally issued — important where the CM document itself may be referenced in a dispute. |
| Reduces friction for HR staff correcting their own recent mistakes. | Aligns with audit best practice: a system of record should not appear mutable after the fact. |
| Requires strong audit logging of every edit to remain defensible. | May require a formal correction/versioning process instead, which adds process overhead. |

A reasonable middle path is to allow metadata edits (not file replacement) within a short window after upload (e.g., 24–48 hours), by the original uploader or an administrator, with every edit fully captured in the audit log; after that window, changes require an administrator-level correction that is itself logged and visible on the record.

## 15.2 Approval Workflow

A future enhancement is to require review and approval before a CM document becomes visible in the repository, rather than publishing immediately on upload:

| Draft | → | Pending Review | → | Approved | → | Published |
| --- | --- | --- | --- | --- | --- | --- |

- Draft: the uploader has created the record but not yet submitted it.

- Pending Review: submitted and awaiting review by a designated approver (e.g., an HR Business Partner).

- Approved: the approver has signed off; the record is ready to publish.

- Published: the record is visible on the dashboard and included in search and reporting.

This workflow adds process rigor and a second set of eyes on sensitive documentation, at the cost of additional latency between an incident and the CM being visible in the system. It should be evaluated against HR's existing sign-off process — if a CM is already approved before it reaches the uploader, an in-system approval step may be redundant.

## 15.3 Other Enhancements

- Configurable notification/reminder emails ahead of a CM's expiry date

- Bulk export of reports to Excel/CSV for offline HR analysis

- E-signature capture for employee acknowledgment of a CM at the point of issuance

- Full-text search within uploaded CM letters, not just metadata

# 16. Conclusion

The current, manual approach to storing and tracking Consequence Management documentation exposes the organization to avoidable compliance and operational risk. The proposed CM Repository System addresses this directly: a centralized, OAuth-secured, SAP SuccessFactors-integrated repository with automatic expiry tracking, consistent document naming, and a complete audit trail.

The scope is deliberately focused — a repository and lifecycle-tracking tool, not a full disciplinary case-management platform — which supports a realistic delivery timeline while still resolving the core pain points raised by HR stakeholders. Approval of this proposal would allow the project to proceed into detailed technical design, beginning with confirmation of the SAP SuccessFactors integration approach and the organization's identity provider for OAuth 2.0.

We recommend proceeding to technical design and a scoped proof-of-concept covering the core upload-and-search workflow described in Section 5, ahead of full-scale development.